Meraki

Onboarding Flow Overhaul

Execution Plan  —  April 2026

| Product | Meraki — Mood & Wellness Companion (Android) |
| --- | --- |
| Scope | Onboarding, Registration & First-Week Retention |
| Stack | Kotlin / Jetpack Compose / Firebase / Groq (LLaMA) / Room |
| Phases | 5 phases, sequenced from lowest to highest complexity |
| Principle | Deliberate restraint — every addition must earn its place |

# 1. Overview & Design Principles

Meraki already has a strong emotional core — Lottie animations, genuine copy, and a sophisticated AI stack (Groq / LLaMA streaming, MemoryManager, EmotionClassifier, NudgeRepository). The onboarding flow does not yet reflect that intelligence. A first-time user encounters a static 5-slide carousel, a dense sign-up form, and then an empty Home screen with no contextual warmth.

This plan overhauls the onboarding experience across five focused phases. Each phase has clear scope, concrete file targets, and an effort estimate. The overriding principle is deliberate restraint: we are not trying to implement everything possible, only what meaningfully moves the needle on first-session completion and day-3 retention without adding friction or feature bloat.

| 🎯 | The Goal A new user opens Meraki, feels immediately seen, completes sign-up without friction, and leaves their first session with one personal AI-generated insight — all within 5 minutes of install. |
| --- | --- |

## Core Design Constraints

- No social/Google auth added — email-first keeps auth surface simple and compliant

- No extra screens added beyond what is necessary — every new route must justify its existence

- All AI calls use the existing Groq streaming pipeline — no new network dependencies

- DataStore preferences already manage notification flags — all new flags extend UserPreferencesRepository

- The onboarding flow is shown exactly once per account — gated by a hasCompletedOnboarding DataStore key

# 2. Current Flow vs. Reimagined Flow

## Current Flow

Splash  →  RegisterScreen  →  OnBoardingScreen (5 slides)  →  CreateUserScreen (dense form)  →  Home

## Reimagined Flow

Splash  →  RegisterScreen  →  OnBoardingScreen (3 slides)  →  MoodSeedScreen (new)  →  CreateUserScreen (step 1: credentials)  →  AvatarCelebrationScreen (new, step 2)  →  WelcomeAIScreen (new)  →  NotificationSetupScreen (new)  →  Home

## Detailed Screen-by-Screen Breakdown

| Screen / Step | What Happens | AI Involved? | Status |
| --- | --- | --- | --- |
| Splash | Auth gate: logged-in users skip to Home; new users go to Register. No change to logic. | No | Updated |
| RegisterScreen | Welcome landing. Minor update: fix background color, add subtle AI preview teaser line. | No | Updated |
| OnBoardingScreen | Trimmed from 5 slides to 3. Slides: Safe Haven → Emotions & Journal → AI Companion (live preview). Duplicate Lottie on slide 5 fixed. Skip button added. | No | Updated |
| MoodSeedScreen | New. Single question: 'How are you feeling right now?' Uses the existing mood selector UI. Result fed to EmotionClassifier + EmotionDao before the user has even created an account. Stored temporarily and linked to UID post-registration. | Yes | New |
| CreateUserScreen | Split into Step 1 only: Name, Email, Password, Privacy checkbox. Avatar picker removed from this screen. | No | Updated |
| AvatarCelebrationScreen | New, Step 2 of sign-up. Full-screen avatar picker with a warm heading: 'Choose your Meraki companion'. Subtle Lottie confetti on selection. Immediately followed by AI welcome message generation. | Yes | New |
| WelcomeAIScreen | New. Streams a personalized 2-sentence welcome via Groq using the user's name + mood seed. Typewriter animation. Also displays the user's first AI-generated journal prompt as a 'Reflection for tonight'. | Yes | New |
| NotificationSetupScreen | New. Replaces the runtime permission dialog. Explains the value of reminders in Meraki's voice. Natural language time input parsed by Groq to set preferredCheckInTime in UserPreferencesRepository. Opt-in, not forced. | Yes | New |
| Home | User lands here for the first time with AI context already seeded. Home screen surfaces the first personalized nudge from NudgeRepository (AI INSIGHT type, not generic fallback). | Yes | Updated |

# 3. Phased Execution Plan

Each phase is designed to be independently shippable. Phases 1 and 2 can be completed in a single sprint and have zero risk of regression on existing authenticated users.

| PHASE 1 | Foundation Fixes Zero-regression polish — fix existing bugs, add Skip, fix theming |
| --- | --- |

These are safe, isolated changes that improve the current flow without touching architecture. Ship these first to establish a clean baseline.

| FIX | Fix Duplicate Lottie Animation on Slide 5 OnBoardingScreen slide 5 (Meraki Learns With You) reuses lottie_onb2, which is identical to slide 2. Replace with a dedicated AI/sparkle animation or use lottie_onb4 repurposed. Users notice this break in immersion. Effort: 30 min Files: OnBoarding.kt, R.raw.* |
| --- | --- |

| FIX | Trim Onboarding to 3 Slides Merge the four value-prop slides into three: (1) Safe Haven, (2) Emotions + Journal combined, (3) AI Companion. Update the pages list in OnBoardingScreen and adjust pagerState. Copy can be condensed without losing meaning. Effort: 45 min Files: OnBoarding.kt |
| --- | --- |

| FIX | Add Skip Button to Onboarding Carousel Add a TextButton('Skip') in the top-right corner of OnBoardingScreen. On tap, navigate directly to CreateUser. Tapping Skip should be respected — do not gate it behind a confirmation dialog. Effort: 20 min Files: OnBoarding.kt |
| --- | --- |

| FIX | Fix LoginScreen Dark Mode Background LoginScreen hardcodes Color.White as the background. Replace with MaterialTheme.colorScheme.surface for correct dark/light mode rendering. Same issue exists in CreateUserScreen — fix both. Effort: 15 min Files: LoginScreen.kt, CreateUser.kt |
| --- | --- |

| FIX | Add hasCompletedOnboarding Flag Add a booleanPreferencesKey('has_completed_onboarding') to UserPreferencesRepository. Set it to true after WelcomeAIScreen (Phase 3). Read it in SplashScreen to skip the onboarding flow for returning users who are already authenticated. Effort: 30 min Files: UserPreferencesRepository.kt, SplashScreen.kt |
| --- | --- |

| ✅ | Phase 1 Outcome A polished, consistent onboarding carousel that respects the user's time, renders correctly in both light and dark mode, and never shows returning users the intro flow again. |
| --- | --- |

| PHASE 2 | Sign-Up Flow Redesign Break the dense form into two light, delightful steps |
| --- | --- |

The current CreateUserScreen presents six distinct UI actions on one scroll: name, email, password, avatar picker (10 images), privacy checkbox, and a submit button. This is the highest-friction point in the flow. Splitting it into two steps removes cognitive overload and makes avatar selection feel like a reward, not a chore.

| REDESIGN | Step 1: Credentials Only (CreateUserScreen) Remove the avatar LazyRow from CreateUserScreen. This screen now collects only: Full Name, Email, Password, and Privacy Checkbox. On submit, the account is created via Firebase Auth. On success, navigate to AvatarCelebrationScreen passing the new userId. Effort: 1 hr Files: CreateUser.kt, RegisterViewModel.kt |
| --- | --- |

| NEW | Step 2: AvatarCelebrationScreen New full-screen composable. Heading: 'Choose your Meraki companion'. Display all 10 avatars in a centered grid (not a LazyRow). On selection, animate the chosen avatar to the center with a scale + glow effect. A 'Continue' button saves the avatar to Firestore and navigates to WelcomeAIScreen (Phase 3). Effort: 2 hr Files: AvatarCelebrationScreen.kt (new), RegisterViewModel.kt |
| --- | --- |

| FIX | Add New Routes to Navigation Graph Add @Serializable object AvatarCelebration and @Serializable object WelcomeMeraki to Routes.kt. Register both composable<> destinations in MerakiNavigation.kt. Update the nav chain: CreateUser -> AvatarCelebration -> WelcomeMeraki -> Home. Effort: 30 min Files: Routes.kt, MerakiNavigation.kt |
| --- | --- |

| ✅ | Phase 2 Outcome Sign-up now feels like a two-beat rhythm: set up your account, then meet your companion. Avatar selection becomes memorable rather than buried. Completion rates for this step should meaningfully improve. |
| --- | --- |

| PHASE 3 | AI-Powered Onboarding Seed Use the existing Groq + EmotionClassifier stack to make day one personal |
| --- | --- |

This phase is the core AI integration into onboarding. It uses existing infrastructure — Groq streaming, EmotionClassifier, MemoryManager, and NudgeRepository — already running in production. No new AI dependencies are added. The goal is to seed the AI's knowledge of the user from their very first interaction.

| NEW | MoodSeedScreen — Pre-Account Mood Capture New screen inserted between OnBoardingScreen and CreateUserScreen. Shows: 'Before we begin — how are you feeling right now?' with a simplified mood selector (5 emotions: Happy, Calm, Anxious, Sad, Tired). Stores the selection in a temporary ViewModel state. After account creation, this mood is persisted via EmotionClassifier + EmotionDao using the new userId. Route: @Serializable object MoodSeed. Effort: 2.5 hr Files: MoodSeedScreen.kt (new), OnBoarding.kt, Routes.kt, MerakiNavigation.kt |
| --- | --- |

| AI | WelcomeAIScreen — Personalized Welcome + First Prompt New screen shown after AvatarCelebrationScreen. Calls Groq with a tightly scoped system prompt: given the user's name and seeded mood, generate (a) a 2-sentence warm welcome and (b) one reflective journal prompt for tonight. Render the welcome text with the existing streaming typewriter animation pattern from ChatbotScreen. Below it, display the journal prompt in a soft card labeled 'Your first reflection'. A 'Start my journey' button navigates to the Notification Setup Screen. Effort: 3 hr Files: WelcomeAIScreen.kt (new), GroqRepository.kt, MemoryManager.kt |
| --- | --- |

| AI | Seed MemoryManager on Day Zero In WelcomeAIScreen, after the welcome message renders, call memoryManager.summariseAndSave() with a synthetic opening summary built from the mood seed and the user's name. This gives the AI a non-empty profile for the user's very first Chatbot session, so the first conversation is contextually warm rather than starting from a blank slate. Effort: 1.5 hr Files: WelcomeAIScreen.kt, MemoryManager.kt |
| --- | --- |

| AI | Live AI Preview on Onboarding Slide 3 Replace the static 'Meraki Learns With You' text on the new slide 3 with an animated typewriter rendering of a sample AI message (no real API call — use a canned 40-word string rendered via a simple character-emit coroutine). This makes the AI feel alive before the user has typed a word. Effort: 1 hr Files: OnBoarding.kt |
| --- | --- |

| 🤖 | Why This Works The MemoryManager and EmotionClassifier are production-ready and used daily in the chat flow. This phase routes existing, battle-tested capabilities into the front of the user journey. The AI does not need to learn the user — it simply uses what it is given on day one. |
| --- | --- |

| PHASE 4 | Smart Notification Setup Replace the surprise runtime dialog with an explained, consensual opt-in |
| --- | --- |

Android 13+ requires runtime notification permission. Currently this surfaces as a cold system dialog with no context. Moving this into the onboarding flow — with a clear, warm explanation — dramatically increases opt-in rates, which directly drives retention through the daily check-in and smart nudge workers already running in production.

| NEW | NotificationSetupScreen New screen after WelcomeAIScreen. Layout: a Lottie animation (reuse an existing one) with headline 'Stay connected to yourself'. Two paragraphs explaining the two notification types: the daily check-in (user-set time) and the weekly AI insight. A time input field pre-filled with 20:00. An 'Enable reminders' primary button and a 'Maybe later' secondary text button. On enable: request Android notification permission, then call setDailyCheckInEnabled(true) and setPreferredCheckInTime(). On skip: navigate to Home with notifications off. Effort: 2 hr Files: NotificationSetupScreen.kt (new), UserPreferencesRepository.kt, Routes.kt |
| --- | --- |

| AI | Natural Language Time Parsing Replace the manual time picker with a single-line text field: 'When do you usually wind down for the evening?' A small Groq call parses the free-text response into a HH:mm time string. Example inputs: '9pm', 'around 9 at night', 'after dinner (8:30)'. Fallback: if parsing fails or returns an invalid format, default to 20:00 silently. This is a lightweight, single-turn Groq call using the non-streaming endpoint (chatCompletion, not chatCompletionStream). Effort: 1.5 hr Files: NotificationSetupScreen.kt, GroqRepositoryImpl.kt |
| --- | --- |

| 🔔 | Opt-In, Not Opt-Out The 'Maybe later' path is a first-class experience, not a penalty. Users who skip notification setup can re-enable reminders from Settings at any time. Do not nudge them again until the Day 3 Check-In (Phase 5). |
| --- | --- |

| PHASE 5 | Day 3 Retention Loop A single, AI-personalized re-engagement nudge using session memory |
| --- | --- |

The most critical retention window for any wellness app is days 1–7. After the onboarding high, day 3 is statistically when churn begins. This phase uses the WorkManager infrastructure already running in Meraki (CheckInWorker, NotificationWorker) to schedule one intelligently timed AI-generated re-engagement message.

| AI | Day3ReEngagementWorker New WorkManager OneTimeWorkRequest scheduled during WelcomeAIScreen, set to fire 72 hours after account creation. The worker calls MemoryManager.buildUserProfile() to retrieve any session summaries from the first 3 days, then calls Groq to generate a single short, personalized notification message. Example: 'I noticed you've been thinking about work a lot this week. Want to talk?' If no summaries exist yet (user hasn't chatted), fall back to a warm, generic affirmation from NudgeRepository. Delivered via the existing NotificationHelper. Effort: 3 hr Files: Day3ReEngagementWorker.kt (new), MemoryManager.kt, NotificationHelper.kt |
| --- | --- |

| FIX | Respect Notification Opt-Out The Day3ReEngagementWorker must read dailyCheckInEnabled from UserPreferencesRepository before sending. If the user opted out during NotificationSetupScreen (Phase 4), the worker must abort silently. The user's choice during onboarding is a hard contract. Effort: 30 min Files: Day3ReEngagementWorker.kt, UserPreferencesRepository.kt |
| --- | --- |

| 💡 | Why Just One Re-Engagement? The temptation is to build an elaborate drip sequence. Resisting that temptation is the right call here. One well-timed, genuinely personalized message at day 3 is more effective and more respectful than a scheduled series of generic notifications. The app's value must speak for itself after that. |
| --- | --- |

# 4. What We're Intentionally Not Doing

Restraint is a feature. The following were considered and deliberately excluded from this plan. Each exclusion is explained so future contributors understand the reasoning.

| Google / Social Sign-In | Adds OAuth surface area and Firebase config complexity for marginal onboarding speed gain. Email sign-up is already simple. Revisit if analytics show signup abandonment > 40%. |
| --- | --- |
| In-App Personalization Quiz | A 'What brings you here?' multi-choice screen adds a screen and a decision to make. The MoodSeedScreen (Phase 3) captures emotional state more honestly and with less friction. |
| Animated Theme / Color Picker | Meraki already supports Material You dynamic theming. Surfacing a manual color picker during onboarding delays the user from experiencing the actual product. |
| Multi-Step Conversational Sign-Up | Replacing the form with a chat-style conversation is delightful in theory but significantly increases engineering complexity and accessibility risk. The two-step form (Phase 2) achieves the same cognitive-load reduction more safely. |
| Drip Notification Sequence | A scheduled sequence of 7 onboarding notifications would feel like marketing. Phase 5 uses one contextual message at day 3, which respects the user's intelligence. |
| Onboarding Resume on Re-Install | Storing onboarding state in Firestore to resume across installs adds backend logic for minimal gain. The hasCompletedOnboarding key (Phase 1) in DataStore is sufficient. |

# 5. Technical Dependencies & File Impact

## New Files

| MoodSeedScreen.kt | Phase 3 — pre-account mood capture screen |
| --- | --- |
| AvatarCelebrationScreen.kt | Phase 2 — full-screen avatar selection (step 2 of sign-up) |
| WelcomeAIScreen.kt | Phase 3 — streaming Groq welcome + first journal prompt |
| NotificationSetupScreen.kt | Phase 4 — explained notification opt-in with time input |
| Day3ReEngagementWorker.kt | Phase 5 — WorkManager one-time AI re-engagement notification |

## Modified Files

| OnBoarding.kt | Trim to 3 slides, fix duplicate Lottie, add Skip button, add live AI preview animation |
| --- | --- |
| CreateUser.kt | Remove avatar LazyRow; form now collects credentials only; fix background color |
| LoginScreen.kt | Fix hardcoded Color.White background |
| Routes.kt | Add: MoodSeed, AvatarCelebration, WelcomeMeraki, NotificationSetup routes |
| MerakiNavigation.kt | Register 4 new composable<> destinations; update nav chain after CreateUser |
| UserPreferencesRepository.kt | Add: hasCompletedOnboarding key; extend with any new onboarding flags |
| SplashScreen.kt | Read hasCompletedOnboarding to skip onboarding for returning authenticated users |
| MemoryManager.kt | Expose a lightweight method for seeding an initial synthetic summary from onboarding data |
| RegisterViewModel.kt | Separate avatar save logic from account creation; handle two-step flow state |

## Infrastructure Already Available (No Changes Needed)

- Groq streaming pipeline (GroqRepositoryImpl.kt, GroqApiService.kt) — used as-is

- EmotionClassifier.kt + EmotionDao.kt — used as-is for mood seed persistence

- NudgeRepository.kt — used as-is for first-load Home screen nudge

- NotificationHelper.kt + NotificationWorker.kt — used as-is in Phase 5

- WorkManager + CheckInWorker — scheduling pattern reused in Day3ReEngagementWorker

- UserPreferencesRepository DataStore — extended, not replaced

# 6. Effort & Priority Summary

| Phase | Focus | Effort | AI Calls | Risk |
| --- | --- | --- | --- | --- |
| Phase 1 | Foundation Fixes (bugs, polish, Skip, theming) | ~2.5 hrs | None | Very Low |
| Phase 2 | Sign-Up Redesign (2-step form + Avatar Screen) | ~3.5 hrs | None | Low |
| Phase 3 | AI Onboarding Seed (MoodSeed + WelcomeAI) | ~8 hrs | 2 calls | Medium |
| Phase 4 | Smart Notification Setup (natural language time) | ~3.5 hrs | 1 call | Low |
| Phase 5 | Day 3 AI Re-Engagement Worker | ~3.5 hrs | 1 call | Low |
| Total |  | ~21 hrs | 4 Groq calls |  |

| 📌 | Recommended Sprint Order Phase 1 first (ship to clean up existing bugs), then Phase 2 + 3 together (they form the new onboarding arc), then Phase 4, then Phase 5. Phases 2–4 can be parallelized between two engineers with clear interface contracts. |
| --- | --- |

Meraki — Onboarding Execution Plan  |  April 2026